SPRINT REVIEW 2

Sandwich Shop Ordering API

Sprint window: November 24-30 (sample)

Product owner/customer: Sandwich shop manager

Developer: Geonwoo Lee (TA sample project)

Sprint goal: Complete the customer ordering workflow, calculate totals, protect inventory, test the API, and prepare the final demonstration.

# Completed Work

1. US-04 Order Management (13 points): full CRUD for orders and order details.

2. US-05 Checkout and API Quality (13 points): summaries, inventory-aware checkout, controlled errors, tests, and documentation.

# Demonstration And Acceptance

Order workflow. A pending order was created, populated with a sandwich, and retrieved with its order details.

Checkout. The API calculated an $11.00 total, reduced the required resources, and marked the order completed.

Error handling. Insufficient inventory and repeated checkout returned controlled HTTP 409 responses.

Automated tests. Four pytest tests passed, covering CRUD, totals, resource deduction, shortages, and repeat checkout.

# Challenges And Responses

Atomic checkout. All resource requirements are aggregated and validated before any quantity is changed.

Repeat processing. The order status prevents checkout from deducting inventory more than once.

Test isolation. Tests override the database dependency with an in-memory SQLite database and never alter MySQL presentation data.

# Customer Feedback

The final API was accepted for the sample project. Suggested future improvements include authentication, payment processing, and a customer-facing interface.

# Incomplete Work

None. Every story selected for this sprint met its acceptance criteria.

# Next Actions

1. Populate MySQL with presentation data using seed_data.py.

2. Practice the 4-5 minute Swagger demonstration.

3. Push code and documents with conventional commits before the deadline.

# Retrospective

Went well. User stories, tasks, endpoints, commits, and tests have direct traceability.

Improve. Future work should add migration tooling before changing tables in a shared database.

Learning. A business endpoint requires more than CRUD: validation, transaction ordering, state protection, and test coverage all matter.