SPRINT REVIEW 1

Sandwich Shop Ordering API

Sprint window: November 17-23 (sample)

Product owner/customer: Sandwich shop manager

Developer: Geonwoo Lee (TA sample project)

Sprint goal: Deliver the catalog foundation by completing menu, resource, and recipe management with validated CRUD endpoints.

# Completed Work

1. US-01 Menu Management (8 points): full sandwich CRUD and positive price validation.

2. US-02 Resource Inventory (8 points): full resource CRUD and nonnegative quantity validation.

3. US-03 Recipe Configuration (5 points): full recipe CRUD with sandwich and resource ID checks.

# Demonstration And Acceptance

Swagger. Create, read, update, and delete operations were demonstrated for all three Sprint 1 tables.

Database. MySQL persisted the catalog records and SQLAlchemy maintained the recipe relationships.

Tests. The sandwich lifecycle and related-table workflow tests passed.

# Challenges And Responses

Schema relationships. Recipe records require valid sandwich and resource IDs. The API now checks both IDs before inserting.

Input quality. Pydantic constraints reject empty names, negative inventory, zero recipe amounts, and invalid prices.

# Customer Feedback

The catalog foundation was accepted. The customer requested that Sprint 2 add order management, calculated totals, and inventory-aware checkout.

# Incomplete Work

None. Every story selected for this sprint met its acceptance criteria.

# Next Actions

1. Implement CRUD for orders and order details.

2. Add an order-summary endpoint that calculates line totals and the order total.

3. Add checkout rules, inventory deduction, and end-to-end tests.

# Retrospective

Went well. Following the same controller and route pattern kept CRUD implementation consistent.

Improve. Relationship validation should be planned before endpoint implementation.

Action. Design the checkout workflow as one database transaction to prevent partial inventory updates.